| Client/Project Name |  | Shelby County, Tennessee |
| --- | --- | --- |
| Requirement Document No. |  | TN-Letter to Officers (47157-POW-005-L) |
| Prepared By |  | Christy Ross |
| Date Issued |  | May 17, 2007 |
| General: |  |  |
|  | Business Need | Shelby County wants to modify the phone numbers provided in the body of this correspondence. This is considered a report modification as allowed in the contract. |
|  | Detailed Requirements | - The last sentence in the body of the letter reads “If you have questions, feel free to contact Gail Smith at 545-4135 or 545-4173.' Modify this sentence to read 'If you have questions, feel free to contact us at 379-4352 or 379-4353.” - The remainder of the letter will remain unchanged. |
|  | Processing Overview | From the Main Menu, select the Reports tab. Click the Reports Menu button. Select “Poll Worker” as the Report Type. Highlight “TN-Letter to Officers” in the list of report names. Designate an Election and, if desired, identify other options. User may Preview, Print or Save this correspondence. |
|  | Final Deliverable(s) | RPL |
| Implementation Information: |  |  |
|  | Interface | N/A |
|  | Reports | Modify the sentence described in detailed requirement #1 above. |
|  | Other | N/A |
|  | Configuration Data | N/A |
| Comments: |  | - Accenture will provide a sample of the report for signoff. Approval will be needed before testing can begin. - The client will perform user acceptance testing (UAT) upon delivery. Shelby will respond with three days with either acceptance or a list of issues arising from UAT. |

Client Approval:  _______________________________________________  Date:  ____________